## A. Baseline rules everyone agrees upfront (non-negotiable)

These rules prevent 80% of “it works on my machine” disasters:

- Transaction boundary

- OrderService.placeOrder() is the single transaction:

  - insert orders (CREATED)

  - insert order_items

  - insert payments (SUCCESS/FAILED)

  - if SUCCESS → decrement stock + update order status = PAID

  - commit / rollback on any failure
(Stock decrement only after payment SUCCESS is explicitly required.)
 project1-smart-inventory-and-sa…

- Layering

- Controller → Service → DAO → DB

- No SQL in service, no DAO calls from controller
 project1-smart-inventory-and-sa…

- Logging

- Only menu prompts use System.out.

- Everything else goes through Log4j categories:

  - FLOW logger: app/service flow

  - DB logger: DAO failures + stack traces
 project1-smart-inventory-and-sa…

- BigDecimal

- No double for money. Ever.

## B. Collaboration plan (phases) + ownership boundaries

### Day-0 (All 3 together | 60–90 mins) — repo foundation + “contract”

Goal: nobody is excluded from architecture decisions.

Do together

- Create Maven project + package skeleton

- Add pom.xml deps: JDBC driver, Log4j2, JUnit5, Surefire

- Add .gitignore, README.md skeleton, db.properties template, log4j2.xml

- Add shared infra:

  - DbConnectionFactory

  - InputUtil

  - ValidationUtil

  - base exceptions (ValidationException, EntityNotFoundException, DatabaseOperationException, InsufficientStockException)
 project1-smart-inventory-and-sa…

- Add schema.sql first draft (tables, PK/FK/UNIQUE/CHECK)
 project1-smart-inventory-and-sa…

Git (Day-0)

git init

git checkout -b main

git add .

git commit -m "chore: bootstrap Maven project structure + shared utils"

git remote add origin <repo-url>

git push -u origin main

## C. Branch strategy (simple, strict, low-conflict)

Create 3 long-running feature branches (one per participant)

git checkout -b feature/product-inventory

git push -u origin feature/product-inventory

git checkout main

git checkout -b feature/order-payment

git push -u origin feature/order-payment

git checkout main

git checkout -b feature/customer-reports

git push -u origin feature/customer-reports

Ownership rule to avoid conflicts

- Participant-1 owns product/, inventory/

- Participant-2 owns order/, payment/

- Participant-3 owns customer/, report/

- Shared files (pom.xml, schema.sql, App.java) are edited by one integrator per day + PR review mandatory.

## D. Implementation flow in the right order

### Phase-1: Product + Inventory foundation (Participant-1) —

Why first? Ordering depends on products + stock.

Feature 1: Product CRUD + deactivate

- Classes

  - controller/ProductController

  - service/ProductService

  - dao/ProductDao + dao/impl/JdbcProductDao

  - model/Product

  - constants/Role

- Rules

  - SKU must be unique (DB UNIQUE + service check)
 project1-smart-inventory-and-sa…

  - unitPrice > 0, scale <= 2
 project1-smart-inventory-and-sa…

  - deactivate must prevent ordering later
 project1-smart-inventory-and-sa…

Commit slices (clean PR size)

- feat(product): add Product model + ProductDao interfaces

- feat(product): implement JdbcProductDao CRUD

- feat(product): implement ProductService validations + deactivate

- test(product): add sku/price validation tests

Feature 2: Inventory + stock adjustments audit

- Classes

  - service/InventoryService

  - dao/InventoryDao, dao/StockAdjustmentDao

  - dao/impl/JdbcInventoryDao, JdbcStockAdjustmentDao

  - model/Inventory, model/StockAdjustment (optional)

- Rules

  - inventory cannot go negative (must be enforced in DAO update)
 project1-smart-inventory-and-sa…

  - every admin adjustment inserts into stock_adjustments with delta + reason
 project1-smart-inventory-and-sa…

Commit slices

- feat(inventory): add InventoryDao + safe update contract

- feat(inventory): implement stock adjustment audit insert

- test(inventory): prevent negative stock on admin adjustment

PR merge gate

- mvn test green

- no System.out except menus

- all SQL is in JDBC impl

### Phase-2: Customer + Order prerequisites

#### Participant-3: Customer normalization + getOrCreate

Why now? Order flow wants customer optional but clean.

- Classes

  - service/CustomerService

  - dao/CustomerDao + JdbcCustomerDao

  - model/Customer

  - util/ValidationUtil additions: phone normalize

- Rules

  - phone unique (DB UNIQUE)

  - normalize consistently (strip spaces, optional +91 policy—document in README)
 project1-smart-inventory-and-sa…

Commit slices

- feat(customer): add CustomerDao + JdbcCustomerDao

- feat(customer): implement normalize phone + getOrCreate

- test(customer): shouldNormalizePhoneAndCreateOrFetchCustomer

#### Participant-2: Order scaffolding (non-transactional first)

- Classes

  - controller/OrderController

  - model/Order, OrderItem

  - dao/OrderDao + JdbcOrderDao (insert order header, insert items)

  - constants/OrderStatus

- Commit slices

- feat(order): add Order/OrderItem models + OrderStatus enum

- feat(order): implement OrderDao insert header + item batch insert

- feat(order): basic invoice fetch DTO queries (non-final)

### Phase-3: Transactional placeOrder + Payment (Participant-2) — the core

This is the “make or break” part of the project.

project1-smart-inventory-and-sa…

Feature: placeOrder() transaction boundary

- Classes

  - service/OrderService

  - dao/PaymentDao + JdbcPaymentDao

  - model/Payment

  - constants/PaymentMode, PaymentStatus

- Rules

  - reject empty cart

  - reject qty <= 0

  - reject inactive products

  - reject qty > available stock

  - payment amount must equal computed total (v1)
 project1-smart-inventory-and-sa…

  - Stock decremented only on payment SUCCESS
 project1-smart-inventory-and-sa…

  - commit/rollback safe

Commit slices

- feat(payment): add PaymentDao + JdbcPaymentDao

- feat(order): compute totals using BigDecimal unit_price_at_sale

- feat(order): implement placeOrder transaction commit/rollback

- test(order): payment mismatch + empty cart + qty validation

- test(order): insufficient stock + stock unchanged on payment failure

- test(order): rollback when any step fails (controlled failure/fake DAO)

### Phase-4: SQL-heavy Reports (Participant-3) — joins + aggregations

Reports must be SQL based (no “load all and calculate in Java”).

project1-smart-inventory-and-sa…

Feature: ReportDao + DTOs

- Classes

  - controller/ReportController

  - service/ReportService

  - dao/ReportDao + JdbcReportDao

  - model/report/* (DTO rows)

    - DailySalesRow, TopProductRow, LowStockRow, ProductSalesRow, OrderLookupRow

Required reports

- Daily Sales Summary (date → total orders, total revenue, top 3 products)

- Product Sales Report (date range)

- Low stock report

- Inactive product list

- Order lookup by phone sorted by created_at DESC
 project1-smart-inventory-and-sa…

Commit slices

- feat(report): add report DTOs + ReportDao interface

- feat(report): daily sales summary query (GROUP BY + TOP 3)

- feat(report): product sales date-range query

- feat(report): low stock + inactive products queries

- feat(report): order lookup by phone sorted DESC

- test(report): verify low stock only + inactive only + order sort

### Phase-5: Integration + menu UX (All 3) — controlled merges

Goal: unify controllers + role gating without breaking main.

Merge order (recommended)

- merge feature/product-inventory

- merge feature/customer-reports (customer part first)

- merge feature/order-payment

- merge remaining reports

Role gating

- Controllers should check role before allowing admin actions:

  - Admin: product CRUD, stock adjustment, reports

  - Cashier: search, customer optional, order + payment, invoice
 project1-smart-inventory-and-sa…

## E. Git best practices

### 1) Daily routine (each participant)

git checkout main

git pull

git checkout feature/<your-branch>

git merge main   # OR rebase; pick one approach for all and stick to it

mvn test

git push

### 2) PR-style merge (even if local)

- 1 PR = 1 feature slice (200–400 LOC target)

- Reviewer checks:

  - no SQL in service

  - transaction is in OrderService.placeOrder

  - error logs include stack traces (DAO)

  - tests exist for rules the PR introduces

### 3) Commit message discipline (ban garbage)

Use:

- feat(module): ...

- fix(module): ...

- test(module): ...

- chore: ...

Ban:

- “final”

- “done”

- “update”

- “misc”

## F. Final mapping snapshot (who owns what)

Participant-1 (Admin catalog + stock audit)

- ProductController, ProductService

- InventoryService

- ProductDao, InventoryDao, StockAdjustmentDao

- Tests: SKU/price, negative stock prevention, inactive product behavior

Participant-2 (Cashier order + payment transaction core)

- OrderController, OrderService

- OrderDao, PaymentDao

- Tests: empty cart, qty rules, totals with unit price at sale, mismatch payment, rollback

Participant-3 (Customer + Reports / SQL-heavy)

- CustomerService, CustomerDao

- ReportController, ReportService, ReportDao

- Tests: phone normalization, low stock filter, inactive list, order lookup sort, report aggregates