## Day-0 Setup Plan (All 3 together — 60–90 mins)

Goal: Everybody touches the repo foundations + agrees the transaction boundary early (prevents “my module vs your module” confusion later).

### Do together (in this order)

- Create repo + Maven skeleton

- autocare-wms/

- package base: com.autocare.wms

- add .gitignore (target/, *.log, .idea, .vscode)

- create README.md skeleton (setup + menu flow + design decisions)

- Add dependencies (pom.xml)

- JDBC driver (MySQL or Postgres)

- Log4j2

- JUnit5 + Surefire

- Add core utilities + shared rules

- DbConnectionFactory (reads db.properties)

- InputUtil (safe input parsing)

- ValidationUtil (phone normalization, partCode/vehicleNumber format, qty>0)

- MoneyUtil (BigDecimal scale=2)

- DateUtil (ISO date parsing)

- Add base exception layer

- ValidationException

- EntityNotFoundException

- DatabaseOperationException

- (and placeholders for) InsufficientStockException, DoubleBookingException

- Create schema.sql skeleton

- create tables + constraints + indexes (even seed data can come later)

- Agree the non-negotiable transaction rule
✅ Part stock is decremented only after payment = SUCCESS during invoice transaction.
 project2-service-booking-and-wo…

If payment fails → invoice stays CREATED, stock unchanged.

## Participant Ownership (Project 2)

### Participant 1 — Spare Parts & Stock Owner (ADMIN, inventory-heavy)

Owns the “inventory correctness + audit trail” end-to-end.

Scope

- Spare part master

  - create / update price / deactivate

  - search by partCode / name

- Inventory

  - adjust stock (+/-) with reason

  - low-stock report: availableQty <= reorderLevel

- Audit (mandatory)

  - every admin stock change inserts stock_adjustments

Classes owned

- controller: PartController

- service: PartService, PartInventoryService

- dao: PartDao, PartInventoryDao, StockAdjustmentDao

- jdbc: JdbcPartDao, JdbcPartInventoryDao, JdbcStockAdjustmentDao

- models: SparePart, PartInventory, (optional) StockAdjustment

Key rules

- part_code uniqueness (DB UNIQUE + service pre-check)

- unit_price > 0 (BigDecimal validation)

- stock never negative (safe update in DAO: update with condition)

- adjustment always logged with reason

JUnit minimum

- shouldRejectDuplicatePartCode()

- shouldRejectNegativeOrZeroUnitPrice()

- shouldPreventNegativeStockOnAdjustment()

- shouldInsertStockAdjustmentWithReason()

### Participant 2 — Mechanics & Bookings Owner (core scheduling logic)

Owns “double booking prevention + booking lifecycle”.

Scope

- Mechanics

  - add/update/deactivate

  - list active

- Bookings

  - create booking (vehicle + mechanic + serviceDate)

  - enforce no double-booking mechanic on same date

  - status transitions:

    - CREATED → IN_PROGRESS → COMPLETED

    - CREATED → CANCELLED

    - reject nonsense transitions (e.g., CREATED → COMPLETED)

  - lookup by ID, list by date

Classes owned

- controller: MechanicController, BookingController

- service: MechanicService, BookingService

- dao: MechanicDao, BookingDao

- jdbc: JdbcMechanicDao, JdbcBookingDao

- model: Mechanic, Booking

- constants: BookingStatus

Key rules

- cannot assign inactive mechanic
 project2-service-booking-and-wo…

- prevent double booking:

  - DB constraint: UNIQUE(mechanic_id, service_date) (strong)

  - service validation (friendly error)

- logical status transitions enforced in service

JUnit minimum

- shouldRejectInactiveMechanicAssignment()

- shouldPreventDoubleBookingForSameDate()

- shouldAllowValidStatusTransitionsOnly()

- shouldDeactivateMechanicAndPreventBooking()

### Participant 3 — Customer/Vehicle + Invoice Transaction + Reports Owner

Owns “registration + invoice checkout transaction + SQL-heavy reports”.

Scope

- Customer

  - register/search by phone (normalize)

- Vehicle

  - register/search by vehicleNumber (unique)

- Invoice + Payment (transaction)

  - invoice header + invoice items

  - totals compute: labor + parts

  - payment insert

  - decrement stock only if payment SUCCESS

  - commit/rollback correctly

  - receipt printing (invoice + items + payment)

- Reports (SQL-heavy)

  - daily revenue summary + top 3 parts used

  - mechanic performance report (jobs + revenue)

  - service history by vehicle number

Classes owned

- controllers: CustomerController, VehicleController, InvoiceController, ReportController

- services: CustomerService, VehicleService, InvoiceService, ReportService

- dao: CustomerDao, VehicleDao, InvoiceDao, PaymentDao, ReportDao

- jdbc: JdbcCustomerDao, JdbcVehicleDao, JdbcInvoiceDao, JdbcPaymentDao, JdbcReportDao

- report DTOs: DailyRevenueRow, TopPartRow, MechanicPerformanceRow, VehicleServiceHistoryRow

- constants: InvoiceStatus, PaymentMode, PaymentStatus

Key rules

- normalize phone consistently (same util used everywhere)

- vehicle_number must be unique
 project2-service-booking-and-wo…

- invoice rules:

  - labor >= 0
 project2-service-booking-and-wo…

  - reject invoice with 0 items
 project2-service-booking-and-wo…

  - insufficient stock prevents checkout

  - payment amount must equal totalAmount (v1)

  - rollback everything on failure

JUnit minimum

- shouldNormalizePhoneDuringCustomerRegistration()

- shouldRejectDuplicateVehicleNumber()

- shouldComputeInvoiceTotalCorrectly()

- shouldFailPaymentWhenAmountMismatch()

- shouldThrowInsufficientStockWhenPartQtyExceedsAvailable()

- shouldRollbackWhenInvoiceFails()

## Final Mapping (Flow → Owner → Primary Classes)

This is the “Project 1 style mapping” you said you liked.

- Bootstrap + shared plumbing (Day-0)

- All

- App.java, DbConnectionFactory, InputUtil, ValidationUtil, base exceptions, schema.sql

- ADMIN: Parts master + inventory + audit

- Participant 1

- PartController → PartService/PartInventoryService → PartDao/PartInventoryDao/StockAdjustmentDao

- SERVICE_ADVISOR: Mechanics + Booking scheduling

- Participant 2

- MechanicController/BookingController → MechanicService/BookingService → MechanicDao/BookingDao

- SERVICE_ADVISOR: Customer+Vehicle registration

- Participant 3

- CustomerController/VehicleController → CustomerService/VehicleService → CustomerDao/VehicleDao

- Core Transaction: Invoice + Payment + Stock Decrement

- Participant 3 (with P1 as reviewer for stock correctness)

- InvoiceController → InvoiceService (transaction boundary) → InvoiceDao + PaymentDao + PartInventoryDao

- rule: decrement stock only when payment SUCCESS
 project2-service-booking-and-wo…

- Reports (joins + aggregations only)

- Participant 3

- ReportController → ReportService → ReportDao → report DTOs

## Best Git Practices

### 1) Branch strategy (simple + strict)

- main always stable

- feature branches:

  - feature/parts-stock (P1)

  - feature/bookings-mechanics (P2)

  - feature/invoice-reports (P3)

### 2) PR-style merges (even if you’re “just 3 people”)

Merge to main only through PR-style review:

- mvn test must pass

- no SQL strings in service layer

- no credentials committed

- Log4j used for flow/errors (not println)

- schema changes reviewed (like code)

### 3) Commit discipline (non-negotiable)

Good commit examples:

- feat(parts): add spare part CRUD + partCode unique validation

- feat(booking): enforce mechanic unique booking per date

- feat(invoice): implement transactional invoice checkout + rollback

- test(invoice): add payment mismatch and rollback tests
Bad commits banned:

- final, done, update, misc

### 4) Conflict prevention rules

- Each participant owns their package area (don’t edit others’ controllers/services unless agreed)

- Shared files edited via PR review only:

  - schema.sql, pom.xml, App.java, utilities

### 5) Daily integration (prevents last-day disaster)

End of day:

- git checkout main && git pull

- git checkout <your-branch> && git rebase main (or merge main into branch—pick one team-wide)

- run mvn test

- push and open PR when green