## Day-0 (All 3 together — 60–90 mins)

Goal: everyone understands the architecture + the one true transaction boundary for billing.

### Do together (in this order)

- Create repo + Maven skeleton

- mvn archetype:generate (or IntelliJ Maven project)

- packages:

  - controller/, service/, dao/, dao/impl/, model/, model/report/, exception/, util/, constants/, config/

- Add baseline dependencies

- JDBC driver (MySQL or Postgres)

- Log4j2 (api + core)

- JUnit5 + Surefire plugin

- Add shared utilities + base infra

- DbConnectionFactory (single source of DB connections)

- InputUtil, ValidationUtil, MoneyUtil, DateUtil

- global logging bootstrap (log4j2.xml)

- Add shared exceptions (empty shells ok)

- ValidationException, EntityNotFoundException, DatabaseOperationException

- plus domain ones that will matter later: InsufficientStockException, DoubleBookingException

- Create schema.sql skeleton (tables + constraints)

- create tables + keys, keep seed data for later (don’t fight on values on Day-0)

- Lock the transaction boundary (non-negotiable)
✅ BillingService.checkoutAndPay() is the only transaction:

- validate bill items + stock

- insert bill (CREATED) + bill_items

- insert payment

- if payment SUCCESS → deduct medicine stock + mark bill PAID

- commit

- else rollback

This matches the project’s mandatory design decision: stock deduction only after payment SUCCESS.

project3-Patient-Appointment-an…

## Participant 1 — Medicines & Stock Owner (ADMIN inventory-heavy)

Owns Medicines master + inventory + stock audit end-to-end.

### Scope

Medicine master

- Add medicine

- Update price

- Deactivate medicine

- Search by medicineCode / name

Inventory

- Adjust stock (+ / -) with mandatory reason

- Low stock report (availableQty <= reorderLevel)

- Audit trail: every adjustment inserts into stock_adjustments

### Classes owned (hard ownership = avoids merge wars)

Controllers

- MedicineController

Services

- MedicineService

- MedicineInventoryService

DAOs

- MedicineDao

- MedicineInventoryDao

- StockAdjustmentDao

- JDBC impls: JdbcMedicineDao, JdbcMedicineInventoryDao, JdbcStockAdjustmentDao

### Key business rules

- medicineCode UNIQUE (service validation + DB UNIQUE)

- unitPrice > 0 and scale <= 2

- stock never goes negative (safe update in DAO)

- adjustment always inserts audit row with delta + reason

### JUnit tests (minimum)

- shouldRejectDuplicateMedicineCode()

- shouldRejectNegativeOrZeroUnitPrice()

- shouldPreventNegativeStockOnAdjustment()

- shouldInsertStockAdjustmentWithReason()

## Participant 2 — Doctors & Appointments Owner (core scheduling rules)

Owns doctor management + appointment booking + conflict rules + status transitions.

### Scope

Doctors

- Add / update / deactivate doctor

- List active doctors

- Validate consultationFee > 0

Appointments

- Book appointment (patient + doctor + datetime)

- Prevent double-booking for same doctor & datetime

- Status transitions: BOOKED → COMPLETED/CANCELLED

### Classes owned

Controllers

- DoctorController

- AppointmentController

Services

- DoctorService

- AppointmentService

DAOs

- DoctorDao

- AppointmentDao

- JDBC impls: JdbcDoctorDao, JdbcAppointmentDao

### Key business rules

- cannot book inactive doctor

- prevent double booking: enforce via

  - DB constraint: UNIQUE(doctor_id, appointment_datetime)

  - plus service validation for friendly exception

- only valid status transitions (no illegal jumps)

### JUnit tests (minimum)

- shouldRejectInactiveDoctorBooking()

- shouldPreventDoubleBooking()

- shouldRejectNegativeConsultationFee()

- shouldDeactivateDoctorAndPreventBooking()

- shouldAllowValidAppointmentStatusTransitionsOnly()

## Participant 3 — Patients + Billing Transaction + Reports Owner (transaction + SQL heavy)

Owns patient registration/history + billing/payment transaction + reporting queries.

### Scope

Patients

- Register/search by phone (normalize)

- View patient visit history (appointments + bills + payments)

Billing (transaction core)

- Create bill for appointment

- Add medicine items

- Compute totals: consultationFee + medicinesTotal

- Insert payment

- deduct stock only after SUCCESS

- commit/rollback correctly

- receipt printing (bill + items + payment)

Reports

- Daily revenue summary + top 3 medicines sold

- Doctor performance report

- Patient visit history report (by phone)

- (Low stock medicines is implemented by P1; P3 just calls it)

### Classes owned

Controllers

- PatientController

- BillingController

- ReportController

Services

- PatientService

- BillingService ✅ owns the transaction boundary

- ReportService

DAOs

- PatientDao

- BillDao

- BillItemDao

- PaymentDao

- ReportDao

- JDBC impls: JdbcPatientDao, JdbcBillDao, JdbcBillItemDao, JdbcPaymentDao, JdbcReportDao

### Key business rules

- phone normalization during patient registration/search

- billing validation:

  - reject bill with zero items

  - reject qty <= 0

  - reject insufficient stock

  - payment amount must equal total (v1)

- rollback everything on any failure

- stock deduction only on SUCCESS

### JUnit tests (minimum)

- shouldNormalizePhone()

- shouldRejectZeroQuantityMedicine()

- shouldThrowInsufficientStock()

- shouldCalculateBillTotalCorrectly()

- shouldFailPaymentWhenAmountMismatch()

- shouldRollbackWhenBillingFails()

- shouldReturnDoctorPerformanceAggregated()

## Final mapping (the “Project-1 style” ownership snapshot)

Use this as your single source of truth for who touches what.

### Participant 1 (Admin inventory)

- MedicineController

- MedicineService, MedicineInventoryService

- MedicineDao, MedicineInventoryDao, StockAdjustmentDao

- tables: medicines, stock_adjustments

### Participant 2 (Scheduling + doctor ops)

- DoctorController, AppointmentController

- DoctorService, AppointmentService

- DoctorDao, AppointmentDao

- tables: doctors, appointments

### Participant 3 (Patient + billing transaction + reports)

- PatientController, BillingController, ReportController

- PatientService, BillingService, ReportService

- PatientDao, BillDao, BillItemDao, PaymentDao, ReportDao

- tables: patients, bills, bill_items, payments (+ report joins across all)

## Best Git practices (same enforcement level as Project 1)

### 1) Branch strategy (simple and strict)

- main always green

- feature branches:

  - feature/medicines-stock (P1)

  - feature/doctors-appointments (P2)

  - feature/billing-reports (P3)

### 2) PR discipline (even if internal)

Merge to main only when:

- mvn test passes

- no SQL inside service

- DAO catches SQLException and wraps into DatabaseOperationException

- Log4j is used (no business logging via System.out)

### 3) Commit discipline (examples that look professional)

Good:

- feat(appointment): prevent double booking using doctorId+datetime unique rule

- feat(billing): implement transaction with payment + stock deduction on success

- test(billing): add rollback test via controlled DAO failure
Bad:

- final

- done

- changes

### 4) Conflict prevention rules

- Each participant owns their module packages.

- Shared files (pom.xml, schema.sql, App.java, log4j2.xml) → change via PR review only.

### 5) Daily integration cadence (prevents end-day disaster)

End of day (each person):

- pull main

- rebase/merge into branch

- run tests

- push

- PR merge if green