# Day-0 (ALL 3 Together — 60–90 mins)

This is mandatory. Do not skip.

The purpose of Day-0 is architectural alignment and transaction clarity before anyone starts coding independently.

### Step 1 – Repository Bootstrap (Together)

- Create Git repo: cityfest-tbems

- Create Maven project

- Define package structure exactly as per spec

- Add .gitignore

- Add README.md skeleton (setup + menu + transaction design section)

- Add dependencies:

  - JDBC Driver (MySQL/Postgres)

  - Log4j2

  - JUnit5

  - Maven Surefire

Commit:

feat(core): initial project bootstrap with maven structure

### Step 2 – Shared Infrastructure (Together)

Add:

- DbConnectionFactory

- InputUtil

- ValidationUtil

- MoneyUtil

- DateUtil

- Base exceptions:

  - ValidationException

  - EntityNotFoundException

  - DatabaseOperationException

Commit:

feat(core): add shared utilities and base exceptions

### Step 3 – Schema Baseline (Together)

Create schema.sql:

- events

- ticket_types

- ticket_inventory

- bookings

- booking_items

- payments

- ticket_adjustments

- check_ins

Add constraints (PK, FK, UNIQUE, CHECK).

Commit:

feat(db): add baseline schema with constraints and seed data

### Step 4 – Agree the Mandatory Design Rule

This must be written clearly in README:

✅ Ticket inventory is decremented only after payment SUCCESS inside checkout transaction.

Transaction boundary = BookingService.checkout().

Everyone agrees:

insert booking

insert booking_items

insert payment

IF payment SUCCESS:

decrement inventory

update booking status to PAID

commit

ELSE:

rollback

This prevents inconsistent implementations later.

# 🟢 Participant 1 – Event Catalog + Ticket Types Owner

(ADMIN master-data owner)

🎯 Scope

### Event Management

- Create event

- Update event

- Deactivate event (soft delete)

- Search by title/category/venue/date range

### Ticket Type Management

- Create ticket type

- Update base price

- Deactivate ticket type

## 📦 Classes Owned

Controllers:

- EventController

- TicketTypeController

Services:

- EventService

- TicketTypeService

DAOs:

- EventDao

- TicketTypeDao

JDBC:

- JdbcEventDao

- JdbcTicketTypeDao

## 🔐 Key Business Rules

- eventCode must be UNIQUE

- ticketType.code must be UNIQUE

- basePrice > 0 (BigDecimal, scale=2)

- Cannot update eventDateTime to past date (recommended validation)

- Soft delete via active=false

- BookingService must reject inactive event/ticketType

## 🧪 Minimum JUnit Tests

shouldRejectDuplicateEventCode()

shouldRejectEmptyEventTitle()

shouldRejectInvalidEventDateTime()

shouldRejectNegativeOrZeroBasePrice()

shouldDeactivateEventAndPreventBooking()

# 🟡 Participant 2 – Inventory + Adjustment Audit Owner

(ADMIN stock & audit trail owner)

Equivalent to Inventory Owner in Project 1.

## 🎯 Scope

### Ticket Inventory

- View stock per event + type

- Adjust inventory (+/-) with reason

- Low availability report (available <= reorderLevel)

### Ticket Adjustment Audit

- Insert adjustment record per admin change

## 📦 Classes Owned

Controller:

- InventoryController

Service:

- InventoryService

DAOs:

- TicketInventoryDao

- TicketAdjustmentDao

JDBC:

- JdbcTicketInventoryDao

- JdbcTicketAdjustmentDao

## 🔐 Key Business Rules

- Inventory composite PK: (event_id, ticket_type_id)

- deltaQty cannot be 0

- reason mandatory

- No negative availableQuantity

Enforced using safe SQL update:

 UPDATE ticket_inventory

SET available_quantity = available_quantity + ?

WHERE event_id=? AND ticket_type_id=?

AND available_quantity + ? >= 0

- Every admin adjustment inserts into ticket_adjustments

## 🧪 Minimum JUnit Tests

shouldPreventNegativeInventoryOnAdjustment()

shouldRejectZeroDeltaAdjustment()

shouldRequireReasonForInventoryAdjustment()

shouldReturnLowAvailabilityRowsCorrectly()

# 🔴 Participant 3 – Booking + Payment + Check-in + Reports Owner

(Core transactional + SQL-heavy owner)

This is the most complex role.

Equivalent to Order + Reports Owner in Project 1.

## 🎯 Scope

### Booking Flow

- Customer (optional phone → normalize)

- Select event

- Add ticket items

- Validate:

  - event active

  - ticketType active

  - quantity > 0

  - availableQuantity sufficient

- Compute total using unitPriceAtSale

### Payment

- amount must equal total

- insert payment row

- only on SUCCESS:

  - decrement inventory

  - update booking status → PAID

- rollback on any failure

### Check-in

- Only PAID bookings

- Cannot check-in twice

- Unique bookingId in check_ins

- Reject CANCELLED bookings

### Reports (SQL-heavy)

- Daily sales summary (date)

- Event sales report (date range)

- Booking lookup by phone

- Check-in summary

- Low availability report (calls P2 service)

All must use JOIN + GROUP BY in SQL.

## 📦 Classes Owned

Controllers:

- BookingController

- CheckInController

- ReportController

Services:

- CustomerService

- BookingService (transaction boundary)

- CheckInService

- ReportService

DAOs:

- CustomerDao

- BookingDao

- PaymentDao

- CheckInDao

- ReportDao

JDBC:

- JdbcCustomerDao

- JdbcBookingDao

- JdbcPaymentDao

- JdbcCheckInDao

- JdbcReportDao

## 🔐 Key Business Rules

- Reject booking with zero items

- Reject qty <= 0

- Reject inactive event/ticketType

- Reject qty > available tickets

- Payment mismatch → FAILED

- FAILED payment → no inventory change

- Duplicate check-in → AlreadyCheckedInException

- Booking receipt must fetch from DB

## 🧪 Mandatory JUnit Tests

Must include at least:

shouldRejectInactiveEventBooking()

shouldRejectInactiveTicketTypeBooking()

shouldRejectBookingWithZeroItems()

shouldRejectBookingItemWithNonPositiveQty()

shouldThrowInsufficientStockWhenQtyExceedsAvailable()

shouldComputeBookingTotalUsingUnitPriceAtSale()

shouldFailPaymentWhenAmountMismatch()

shouldNotDecrementInventoryWhenPaymentFails()

shouldRejectCheckInForUnpaidBooking()

shouldPreventDuplicateCheckIn()

shouldReturnDailySalesSummaryAggregatedCorrectly()

shouldRollbackWhenAnyStepFailsDuringCheckout()

# 🟣 Final Ownership Mapping (Clean & Non-Overlapping)

| Participant | Owns |
| --- | --- |
| P1 | events + ticket_types |
| P2 | ticket_inventory + ticket_adjustments |
| P3 | bookings + payments + check-ins + reports |

No cross-editing without agreement.

# 🔷 Best Git Discipline Strategy (Professional & Enforceable)

## 1️⃣ Branch Strategy

main  (always stable, runnable, tests green)

Feature branches:

feature/event-tickettype

feature/inventory-audit

feature/booking-checkin-reports

No direct commits to main.

## 2️⃣ PR Workflow (Treat main as protected)

Before merging:

- mvn test passes

- No secrets committed

- No SQL inside service layer

- DAO wraps SQLException

- Logs present for major flows

PR size rule:
 One PR = one logical feature slice.

Good PR examples:

Add EventDao + JdbcEventDao CRUD

Implement safe inventory adjustment

Implement transactional checkout with payment

Add check-in validation logic

Add daily sales SQL aggregation

## 3️⃣ Commit Discipline

Good:

feat(booking): transactional checkout with payment and stock decrement

feat(checkin): enforce paid-only entry and prevent duplicates

feat(inventory): safe stock adjustment with audit insert

test(booking): prevent inventory decrement on payment failure

Bad:

final

done

changes

update

## 4️⃣ Conflict Prevention

Each participant edits only:

- Their own controller/service/dao package

- Shared files via PR review only:

  - schema.sql

  - App.java

  - pom.xml

  - log4j2.xml

## 5️⃣ Daily Integration Routine

At end of day:

git checkout main

git pull

git checkout feature/your-branch

git rebase main   (or merge main consistently)

mvn test

git push

Open PR

This prevents last-day merge disasters.

## 6️⃣ Repo Hygiene Must-Haves

- .gitignore:

  - target/

  - *.log

  - .idea/

  - .vscode/

- db.properties template only

- README must include:

  - Setup steps

  - Menu flows

  - Transaction rule

  - Assumptions

- schema.sql version-controlled and reviewed